TODO Application

Work breakdown

Name of the task: Learn PHP syntax

Estimated No of hours: 4

Actual time spent: 8 hours

Notes: Still have to learn more. Learned enough to complete assignment.

Issues: Redundancies in code, because couldn’t pass table name as parameter for queries.

Name of the task: Implement PHP script

Estimated No of hours: 20

Actual time spent: 28 hours

Notes:

Issues: Redundancies in code (see above).

Name of the task: Documentation

Estimated No of hours: 4

Actual time spent: 5 hours

Notes: Used creatly.com instead of program like Visio.

Issues: First time creating documentation since software engineering course. Needed refresher.

Name of the task: Video demonstration

Estimated No of hours: 10 minutes

Actual time spent: 10 minutes

Notes: Not edited.

Issues: N/A